ADA  LLM PROVIDER STRATEGY

GPT-5.4 Migration — Iteration 2

Merged strategy synthesizing three independent analyses of the LLM provider audit

Date: March 28, 2026  •  Classification: Internal / Engineering Leadership

This document merges three independent reviews of Ada’s LLM provider audit (2026-03-26) into a single, actionable strategy. It supersedes the v1 recommendation to defer model upgrades, reflecting the decision to proceed with GPT-5.4 migration while retaining the current GPT-4.1 configuration as a rollback path.

# 1. Cross-Analysis Consensus

Three independent reviews were conducted: one focused on architecture-first sequencing, two on model-forward migration. Despite different starting points, they converge strongly on the fundamentals:

## What All Three Agree On

| Principle | Detail |
| --- | --- |
| Keep 2 providers only | OpenAI primary, Anthropic fallback. Do not add more providers until evals and cost dashboards exist. |
| Fix gpt-4o-mini immediately | All 5 hardcoded call sites must move behind aliases. This is the single most urgent change. |
| Zero raw model strings | Hard engineering rule. Every model reference goes through the alias registry. No exceptions. |
| Add embeddings + moderation | These are bigger capability gaps than any model upgrade. text-embedding-3-small + omni-moderation-latest. |
| Canary model upgrades | Roll new models via alias-level canary, not big-bang. Compare quality, cost, and latency on real traffic. |
| Persist all telemetry | Tokens, cost, latency, fallback events, model name — for every call site, including pipeline workers. |

## Key Addition from Parallel Reviews: ada-content Alias

Both parallel analyses independently proposed a dedicated ada-content alias for Discover pipeline workers, rather than sharing ada-fast with chat. This is the right call. The pipeline has fundamentally different characteristics: longer editorial prompts, looser temperatures (0.3–0.5 vs 0.15), async retry tolerance, no streaming requirement, and batch-friendly workloads. Separating content generation from conversational chat lets you tune, upgrade, and cost-optimize each path independently.

## Where the v1 Recommendation Changes

The v1 strategy recommended deferring model upgrades until cost monitoring was in place. Given the decision to proceed with GPT-5.4, the updated approach is:

- Deploy cost instrumentation in parallel with model upgrades, not as a prerequisite. Add token tracking to agent_traces alongside the canary rollout.

- Retain the full GPT-4.1 configuration as a rollback mapping in capabilityRegistry.ts. A single config change can revert any alias.

- Use the canary pattern to validate cost and quality impact on real traffic before committing each alias.

# 2. Target Alias Registry

This is the merged target state for capabilityRegistry.ts. The current GPT-4.1 mapping is retained as a named rollback configuration.

## 2.1 Production Configuration (Target)

| Alias | Target Model | Provider | Cost (I/O) | Role |
| --- | --- | --- | --- | --- |
| ada-classifier | gpt-5.4-nano | OpenAI | $0.20 / $1.25 | Intent classification, episodic summary, lightweight extraction |
| ada-fast | gpt-5.4-mini | OpenAI | $0.75 / $4.50 | Lane 1 chat, sentinel briefing, aiService, tool-calling agent turns |
| ada-reason | gpt-5.4 | OpenAI | $6.00 / $36.00 | Lane 2 reasoning: scenario analysis, recommendations, wealth planning |
| ada-content | gpt-5.4-mini | OpenAI | $0.75 / $4.50 | Discover pipeline: synthesis, Ada View, morning briefing, personalization overlays |
| ada-embeddings | text-embedding-3-small | OpenAI | $0.02 / — | Semantic facts, article clustering, conversation history retrieval |
| ada-moderation | omni-moderation-latest | OpenAI | Free | Pre/post filter on all user-facing LLM calls |
| ada-fallback | claude-sonnet-4-6 | Anthropic | $3.00 / $15.00 | Cross-provider resilience for all OpenAI aliases |

## 2.2 Rollback Configuration (Retain)

Keep this mapping available as a named config in capabilityRegistry.ts. A single flag or environment variable should be able to swap the entire registry back to this state.

| Alias | Rollback Model | Cost (I/O) | Notes |
| --- | --- | --- | --- |
| ada-classifier | gpt-4.1-nano | $0.10 / $0.40 | Proven stable. No quality concerns. |
| ada-fast | gpt-4.1-mini | $0.40 / $1.60 | Strong baseline. 2–3x cheaper. |
| ada-reason | gpt-4.1 | $2.00 / $8.00 | 4.5x cheaper output than GPT-5.4. |
| ada-content | gpt-4.1-mini | $0.40 / $1.60 | Alias is new; model was proven as gpt-4o-mini replacement. |
| ada-fallback | claude-sonnet-4-6 | $3.00 / $15.00 | Same in both configs. |

# 3. Cost Impact: GPT-4.1 → GPT-5.4

The upgrade is not cost-neutral. Here is a realistic impact analysis per alias, assuming the canary validates quality:

| Alias | Current Cost | Target Cost | Multiplier | Mitigation |
| --- | --- | --- | --- | --- |
| ada-classifier | $0.10 / $0.40 | $0.20 / $1.25 | 2–3x | Low volume. Acceptable. Max 200 output tokens per call. |
| ada-fast | $0.40 / $1.60 | $0.75 / $4.50 | ~2.8x | Highest traffic alias. Offset with prompt caching (75% input discount). Monitor closely. |
| ada-reason | $2.00 / $8.00 | $6.00 / $36.00 | ~4.5x | Gate behind quality threshold. Only commit if canary shows measurable improvement on financial reasoning. |
| ada-content | $0.15 / $0.60* | $0.75 / $4.50 | ~5–7x | Use Batch API for 50% discount: $0.375 / $2.25. Pipeline workers are ideal batch candidates. |
| ada-embeddings | N/A (new) | $0.02 / — | New | Negligible cost. High impact. |
| ada-moderation | N/A (new) | Free | Free | No cost barrier. Add immediately. |

* gpt-4o-mini pricing (current pipeline model).

## Cost Mitigation Levers

- Prompt caching: GPT-5.4 family supports 75% discount on cached input reads. Ada’s system prompts are large and stable — high cache hit potential. Effective ada-fast input cost drops from $0.75 to ~$0.19/M.

- Batch API for pipeline: 50% discount on all tokens. Discover workers run on 15min–6hr timers — perfect for async batch. This cuts the ada-content cost multiplier from ~5–7x down to ~2.5–3.5x.

- Token budget enforcement: Set max_completion_tokens on every call. The audit shows existing budgets (200–2600 tokens) but GPT-5.4 reasoning tokens can spike unpredictably.

- Rollback: If aggregate cost exceeds 3x current baseline after 2 weeks, revert to GPT-4.1 rollback config while investigating.

# 4. Governed Fallback Policy

Upgrading from the current implicit fallback behavior to an explicit, policy-driven strategy. This was identified as a gap by all three reviews.

| Alias | On Failure (Step 1) | On Failure (Step 2) | Terminal Behavior |
| --- | --- | --- | --- |
| ada-classifier | Retry once (same model) | — | Keyword-based deterministic fallback (existing classifyIntentFallback) |
| ada-fast | Retry once (same model) | ada-fallback (Claude) | Return error to user with retry prompt |
| ada-reason | Downgrade to ada-fast | ada-fallback (Claude) | Return degraded response with disclosure |
| ada-content | Retry once (same model) | ada-fallback (Claude) | Mark card as degraded. Skip personalization overlay. |
| ada-embeddings | Retry once | — | Fall back to existing SQL/FTS retrieval path |
| ada-moderation | Retry once | — | Allow request through with regex guardrails only. Log event. |
| ada-fallback | — | — | Terminal. Throw original error. |

All fallback events must be persisted to agent_traces with: original alias, fallback alias, failure reason, latency cost of the failure, and the model that ultimately served the request.

# 5. Migration Roadmap

## Phase 1: Unify & Instrument (Week 1)

No model upgrades. Pure plumbing. Everything here de-risks the subsequent phases.

| # | Action | Effort | Risk | Why Now |
| --- | --- | --- | --- | --- |
| 1 | Replace 5x gpt-4o-mini with resolveModel('ada-fast') + providerAlias | 1 hr | Low | Prerequisite for everything. Eliminates deprecated model, enables fallback chain. |
| 2 | Create ada-content alias in capabilityRegistry, initially pointing to gpt-4.1-mini | 2 hrs | Low | Decouple pipeline from chat. Update 5 call sites to use ada-content instead of ada-fast. |
| 3 | Add prompt_tokens, completion_tokens, model to agent_traces | 1 hr | Low | Cannot evaluate canary without baseline cost data. Must precede any model swap. |
| 4 | Persist provider fallback events to agent_traces or new table | 2 hrs | Low | Currently invisible. Need this before canary to distinguish real vs fallback-served traffic. |
| 5 | Add XML boundary markers to system prompt + basic injection defense | 1 day | Med | Security baseline. Must happen before expanding model capabilities. |
| 6 | Store GPT-4.1 mapping as named rollback config in registry | 30 min | Low | Safety net. One env var flips the entire registry back. |
| 7 | Delete or quarantine server/replit_integrations/ scaffold code | 15 min | Low | Removes confusion. Scaffold references gpt-5.1 and gpt-audio which are not in scope. |

## Phase 2: Canary Model Upgrades (Weeks 2–3)

Roll new models one alias at a time. Each canary runs for 5–7 days with side-by-side comparison.

| # | Action | Canary Duration | Success Criteria |
| --- | --- | --- | --- |
| 8 | Canary ada-classifier: gpt-4.1-nano → gpt-5.4-nano | 5 days | Classification accuracy ≥ current baseline. Latency ≤ 4000ms p95. Cost ≤ 3x. |
| 9 | Canary ada-fast: gpt-4.1-mini → gpt-5.4-mini | 7 days | Response quality ≥ baseline (human eval sample). First-token latency ≤ 1800ms. Total cost ≤ 3x after caching. |
| 10 | Canary ada-content: gpt-4.1-mini → gpt-5.4-mini | 5 days | Discover card quality ≥ baseline. Evaluate Batch API integration simultaneously. |
| 11 | Canary ada-reason: gpt-4.1 → gpt-5.4 | 7 days | Quality gate: measurable improvement on financial reasoning (scenario analysis, portfolio recommendations). Cost gate: daily spend ≤ defined budget. This is the 4.5x output cost increase — only commit if quality justifies it. |

## Phase 3: Add Missing Layers (Weeks 3–5)

| # | Action | Effort | Impact |
| --- | --- | --- | --- |
| 12 | Integrate ada-moderation (omni-moderation-latest) as pre/post filter | 3 days | Free API. Catches adversarial inputs regex misses. Apply to all user-facing calls. |
| 13 | Add pgvector + ada-embeddings for semantic facts retrieval | 5 days | Transforms fact retrieval from keyword to semantic search. Biggest capability unlock. |
| 14 | Encrypt PII at rest in chat_messages (AES-256) | 3 days | GCC regulatory compliance for HNW client data. Non-negotiable for production. |
| 15 | Structured logging (pino) replacing console.log | 2 days | Foundation for all observability. Unlocks log aggregation, search, alerting. |
| 16 | Per-model cost aggregation dashboard | 3 days | Essential for validating the GPT-5.4 migration cost impact in production. |
| 17 | Episodic memory eviction policy (TTL + max count) | 2 days | Prevents unbounded DB growth. Currently no eviction at all. |

## Phase 4: Strategic (Months 2–3)

| # | Action | Effort | Impact |
| --- | --- | --- | --- |
| 18 | Embedding-based RAG pipeline (replace SQL prefetch) | 2 weeks | Enables semantic search over conversations and documents. Transformative. |
| 19 | Embedding-based article clustering (replace Jaccard) | 1 week | Dramatically better cluster quality for Discover content. |
| 20 | Batch API integration for ada-content pipeline workers | 1 week | 50% cost reduction on pipeline LLM calls. Workers already run async on timers. |
| 21 | Migrate one new agent flow to Responses API | 1 week | Proof of concept. Better agentic workflow support. Do not retrofit existing lanes. |
| 22 | Multi-provider latency-based routing (not just failover) | 2 weeks | Active dual-provider selection based on real-time latency signals. |
| 23 | Voice interface activation (gpt-audio scaffold) | 2 weeks | Feature expansion aligned with GCC HNW expectations. |

# 6. Engineering Rules (Codified)

These rules should be enforced via code review and, where possible, via linting or CI checks:

- No raw model strings in product code. Every model reference goes through resolveModel(alias). No exceptions. CI lint rule recommended.

- Every resilientCompletion call includes providerAlias. Without it, fallback bypasses the alias chain and goes directly to Anthropic.

- Every LLM call logs model, tokens, latency, and alias. Including pipeline workers, which are currently untraced.

- Every fallback event is persisted. Console.log is not persistence. If it is not in agent_traces, it did not happen.

- max_completion_tokens is set on every call. GPT-5.4 reasoning tokens can spike. Cap worst-case cost per request.

- Canary before commit. No model upgrade goes to 100% traffic without 5–7 days of canary data on quality, cost, and latency.

- Cost circuit breaker. If daily LLM spend exceeds 3x the pre-migration baseline, auto-revert to rollback config and alert.

# 7. Bottom Line

The three reviews converge: Ada’s alias routing architecture is sound and the GPT-5.4 family is the right target. The risk is not in the model choice — it’s in moving to more expensive models without the instrumentation to see what they’re costing you.

The key additions from this iteration: a dedicated ada-content alias for Discover (keeping pipeline independent from chat), a named rollback configuration (one-switch revert to GPT-4.1), canary gates with explicit success criteria for each alias, Batch API for pipeline cost mitigation, and seven codified engineering rules that prevent the tech debt patterns the audit found from recurring.

Sequence matters. Phase 1 (unify + instrument) must complete before Phase 2 (canary). You cannot evaluate a model upgrade without baseline cost and quality data. The 45-minute gpt-4o-mini fix and the ada-content alias creation should ship this week. Everything else follows the phased roadmap.